VELOCITY FLEET API

Backend for the VeloCity React e-bike rental app

01.07.2026 – 30.09.2026  ·  ~6 h/day (with rest)  ·  v5, revised 03.07.2026 after the Issue #1–#5 code review

# 1. The project: VeloCity Fleet API

One project, developed over three months: a real backend for React app, an e-bike rental system. The domain explains in 10 seconds and is technically rich.

Concurrency: two reservation requests for the same bike at once — solved deliberately at the database level. BigDecimal in RentalCostCalculator — financial business logic, not academic CRUD. State machine: PENDING → CONFIRMED → CANCELLED/COMPLETED — business logic in the Service layer. SQL analytics: revenue/month, fleet utilization — heavier GROUP BY queries. Two roles (CLIENT, ADMIN) with data filtering — Spring Security earns its place.

## Month-by-month evolution

| Month | Phase | What you build | Technologies |
| --- | --- | --- | --- |
| July | Domain foundation | 4 entities + JPA relations; PostgreSQL schema; Git Flow + Issues #1–#6; SOLID refactor | Core Java, PostgreSQL, Liquibase, Docker (dev) |
| August | Working API | REST endpoints; JWT auth; RentalCostCalculator; conflict detection + state machine | Spring Boot, Spring Security, BigDecimal, JPA/Hibernate |
| September | Production quality | Unit + integration tests; SQL analytics; production Docker; CI/CD + deploy + Swagger UI; job search | JUnit 5, Mockito, Docker, GitHub Actions |

# 2. Entity schema

Four entities. Each has a business reason and teaches a different JPA concept.

| Entity | Key fields | Relations | Why it exists |
| --- | --- | --- | --- |
| User | id (UUID), email, passwordHash, fullName, phone, role (CLIENT/ADMIN), status, city, joinedDate | @OneToMany → Reservation | One auth record for both roles |
| BikeModel | id, name, category, description, speed, range, capacity | @OneToMany → BikeInstance | Blueprint of a bike: separates type from physical unit |
| BikeInstance | id (UUID — as built; add a human-readable code like war-s1-01 only if the UI needs it), city, status (ACTIVE/MAINTENANCE/LOST/RETIRED) | @ManyToOne → BikeModel; @OneToMany → Reservation | A physical bike in a city — availability lives here |
| Reservation | id (UUID), startDate, endDate, totalCost (BigDecimal), status, @Version, createdAt | @ManyToOne → User; @ManyToOne → BikeInstance | CORE entity — concurrency and BigDecimal live here |

Key design decisions Reservation.@Version — protects UPDATES only (e.g. a client cancel racing the auto-complete job): lost update → OptimisticLockException → HTTP 409. It cannot stop double-booking — two INSERTs create two different rows, so no version check ever fires. Double-booking is stopped at the DB level by an exclusion constraint (see ADR-001, rewritten in v5). Reservation.totalCost as BigDecimal — never double for money. BikeModel vs BikeInstance — separates the type (blueprint) from the physical unit. Call this DOMAIN MODELING, not GoF Flyweight — true Flyweight is about sharing immutable state to save memory, and mislabeling it invites a correction. No cascade REMOVE / orphanRemoval from User or BikeInstance to Reservation — reservations are financial records and must survive their owner. Users get soft-deleted via status, never hard-deleted. BikeInstance.status as ENUM — a separate state machine from the reservation status; don't mix them.

## RentalCostCalculator — financial logic (Issue #14, built test-first)

An encapsulated cost calculator. The bike model is ignored for pricing — the rate depends only on the number of days. That is a business rule, not an accident. Write the tests first (TDD): edge cases for 0/negative days, then the happy path. Pin the day semantics with a test BEFORE coding: days = ChronoUnit.DAYS.between(start, end) treats endDate as exclusive (10→11 Jul = 1 day; 10→10 = invalid). Whatever you choose must match the exclusion-constraint bounds in ADR-001, or boundary days produce phantom conflicts or double-bookings. Compare BigDecimal with compareTo / isEqualByComparingTo, never equals — equals also compares scale (50.0 != 50.00). totalCost is computed server-side at creation and persisted as a snapshot: a later rate change must never alter an existing agreement, and a client-sent price is never trusted.

private final BigDecimal dailyFlatRate; // constructor-injected from config (pricing.daily-rate=50.00), not a hard-coded constant public BigDecimal calculateInvoiceAmount(int days) { if (days <= 0) throw new IllegalArgumentException("Duration must be >= 1 day"); return dailyFlatRate.multiply(BigDecimal.valueOf(days)); }

# 3. State machine — reservation statuses

Reservation.status is an ENUM with four values. Transitions are managed only by the Service layer — never the Controller. That is SRP in practice. Write the transition-validation tests first.

| Status | Meaning | Allowed transitions | Who can change |
| --- | --- | --- | --- |
| PENDING | Payment processing window — reservation created, payment not yet confirmed | → CONFIRMED, → CANCELLED | Simulated payment: POST /v1/reservations/{id}/confirm (no real provider — label it simulated); stale PENDING auto-cancelled by #27 |
| CONFIRMED | Approved, bike reserved | → CANCELLED, → COMPLETED | CLIENT (before start), ADMIN |
| CANCELLED | Cancelled by client or admin | — (terminal) | CLIENT (in advance), ADMIN |
| COMPLETED | Rental finished (auto when endDate < today) | — (terminal) | ADMIN or automatic |

How to implement Create ReservationStatus enum: PENDING, CONFIRMED, CANCELLED, COMPLETED. In ReservationService: transition(Reservation res, ReservationStatus newStatus) with validation. Illegal transition → throw InvalidStatusTransitionException → HTTP 422 Unprocessable Entity. PENDING must expire: an abandoned PENDING blocks the bike's dates for everyone (the exclusion constraint counts it). Issue #27 adds a @Scheduled auto-cancel (e.g. after 30 min). COMPLETED is set by a @Scheduled job (endDate < today). It runs in its own transaction and can race a client's cancel — exactly the lost-update conflict @Version resolves (#10). ADR #3: why transition logic lives in the Service, not the entity (anemic vs rich domain model).

# 4. GitHub Issues — core backlog (#1–#28)

Each Issue is one feature, refactor or devops task. Issue numbers are labels, not sequence — build in this order (v5): #6 → W4 theory → #28 → #13 → #25 → #7 → #14 → #9+#22 → #10 → #11+#24+#27 → #12 → #8 → #26 → #20 → #21 → #23. The rule behind it: read endpoint before write endpoints, error contract before endpoints that produce errors, calculator before the reservation flow that uses it, and every auth-dependent endpoint only after the JWT filter chain (#8) exists.

| # | Issue title (EN) | Label | Week |
| --- | --- | --- | --- |
| #1 | Initial project setup: Spring Boot, Maven, Docker Compose | setup | W1 |
| #2 | Design and implement core domain entities | feature | W1 |
| #3 | Create PostgreSQL schema with Liquibase migrations | feature | W2 |
| #4 | — skipped (number burned on GitHub; keep the gap) |  |  |
| #5 | Add Stream API processing for fleet availability filtering | feature | W2 |
| #6 | Apply SOLID principles — refactor domain layer | refactor | W3 |
| #7 | Implement user registration endpoint (BCrypt hash + @Valid) — login split out to #26; it needs JWT first | feature | W5 |
| #8 | Configure JWT authentication filter chain | feature | W8 |
| #9 | Implement reservation creation: overlap check + PostgreSQL exclusion constraint (btree_gist) + totalCost snapshot | feature | W6 |
| #10 | Optimistic-lock conflict handling on updates (@Version already exists — map failures to HTTP 409, document its real scope) | feature | W7 |
| #11 | Implement reservation state machine (test-first) | feature | W7 |
| #12 | Diagnose and fix N+1 query problem | bug | W7 |
| #13 | Add Swagger / OpenAPI documentation | docs | W5 |
| #14 | Implement RentalCostCalculator with BigDecimal (TDD) | feature | W6 |
| #15 | Write unit tests for ReservationService and RentalCostCalculator | test | W9 |
| #16 | Write integration test for reservation conflict scenario | test | W9 |
| #17 | Containerize app with Dockerfile + GitHub Actions pipeline | devops | W10 |
| #18 | Deploy to Railway / Render with PostgreSQL addon | devops | W10 |
| #19 | Add Spring Boot Actuator and production observability | devops | W10 |
| #20 | Implement GET /auth/me and POST /auth/logout endpoints | feature | W8 |
| #21 | Implement user profile update endpoint (PATCH /users/{id}) | feature | W8 |
| #22 | Implement bike availability check (GET /reservations/availability) | feature | W6 |
| #23 | Implement admin user management: list, block/unblock, delete | feature | W8 |
| #24 | Implement fleet status management (PATCH /bikes/{id}/status) | feature | W7 |
| #25 | NEW — Global error handling: @RestControllerAdvice + ProblemDetail (the 400/404/409/422 contract, before any write endpoint) | feature | W5 |
| #26 | NEW — Implement login endpoint issuing JWT (split from #7; depends on #8) | feature | W8 |
| #27 | NEW — @Scheduled jobs: auto-complete finished rentals; auto-cancel stale PENDING (with #11) | feature | W7 |
| #28 | NEW — First REST controller: GET /v1/fleet, read-only; decide pagination + response envelope here (changing it later breaks the React client) | feature | W5 |

## Bonus backlog — only if ahead of schedule

Demoted from the core plan to protect pacing and depth. Listing a technology you cannot defend in depth hurts you in a junior interview.

| # | Topic | Why it's bonus for a junior |
| --- | --- | --- |
| B1 | Redis caching (@Cacheable/@CacheEvict) | Nice-to-have; basics quick but not expected |
| B2 | Resilience4j (@Retry, @CircuitBreaker) | Mid-level resilience patterns |
| B3 | Kafka (producer/consumer, NotificationService) | Rarely expected; easy to over-claim |
| B4 | Kubernetes (Minikube, deployment.yaml) | Ops topic; Docker + deploy is enough |
| B5 | OAuth2 social login | JWT alone is plenty for a junior |
| B6 | AWS S3 / MinIO (image storage) | Out of scope for core backend skills |
| B7 | Micrometer + Prometheus + Grafana | Beyond Actuator basics |
| B8 | Second project (Task Manager API) | Optional portfolio insurance |

# 5. ADR #1 — first architecture decision

An ADR (Architecture Decision Record) is a short document: context, options, decision, consequences. File: docs/adr/ADR-001-locking-strategy.md.

ADR-001: Locking strategy for concurrent bike reservations Status: Rewritten in v5 (03.07.2026) — accept by 15.07, after the W4 isolation-level theory Context — Two users can POST /v1/reservations for the same bike and overlapping dates simultaneously. A service-side availability check does not close the race: under READ_COMMITTED both transactions see “free” and both INSERT (check-then-act). Crucially this is an INSERT race — @Version cannot prevent it, because two new rows never share a version counter; and a plain unique constraint cannot express “no overlapping ranges” — Jul 10–15 and Jul 12–14 are different tuples and both insert fine. Options — (1) PostgreSQL exclusion constraint: EXCLUDE USING gist (bike_instance_id WITH =, daterange(start_date, end_date, '[]') WITH &&) WHERE status IN ('PENDING','CONFIRMED') — requires CREATE EXTENSION btree_gist and a raw <sql> Liquibase changeset. (2) Pessimistic lock on the BikeInstance row (SELECT FOR UPDATE) to serialize bookings per bike. (3) SERIALIZABLE isolation + retry. (4) @Version — wrong tool for the insert race; kept for update races. Decision — Exclusion constraint as the hard guarantee — it holds no matter how many app instances run, with no deadlock surface. Plus a friendly service-layer availability check so most users get a clean 409 with a helpful message before ever hitting the constraint. @Version stays on Reservation for its real job: lost updates on state transitions (client cancel racing auto-complete). Pessimistic locking rejected: it blocks per bike for the whole transaction and adds no safety beyond the constraint. Consequences — Constraint violation surfaces as DataIntegrityViolationException → 409 in @RestControllerAdvice. ObjectOptimisticLockingFailureException (update races) → 409 too — it is thrown at flush/commit, so handle it in the advice, not in a try/catch around save(). The daterange bounds ('[]' vs '[)') must match the calculator's day semantics — pin both with the same test data. Requires the concurrent-request integration test (Issue #16) to prove the race is actually closed.

# 6. Weekly schedule (revised)

## Month 1 — July: domain foundation

Goal: a designed domain, a working database, the first project classes in Git. No Spring Boot yet — the foundation must be solid.

| Week | Theme | Key topics | Practical tasks |
| --- | --- | --- | --- |
| W1 01–07.07 | Environment + Core Java | Git Flow + GitHub Projects; IntelliJ; OOP 4 pillars on entities; collections | Repo + Issues #1–#2; entities User/BikeModel/BikeInstance/Reservation |
| W2 08–14.07 | JPA relations + Liquibase + Modern Java | Schema + Liquibase; @OneToMany/@ManyToOne; LAZY vs EAGER; Stream API; Optional; equals/hashCode | #3, #4, #5; 2× LeetCode Easy (start light) |
| W3 15–21.07 | SOLID + patterns | SOLID (SRP, DIP); Builder, Strategy; refactor weeks 1–2 | #6 SOLID refactor (work through the §9 checklist); rewrite ADR #1; PR with AI review; 2× LeetCode |
| W4 22–31.07 | SQL + PostgreSQL + Docker | CRUD/JOIN/GROUP BY/HAVING; indexes; ACID + isolation levels; docker-compose | 10 SQL queries; ADR #2; docker-compose runs locally; 3× LeetCode |

Milestone 1 — end of July 4 entities with relationships working in PostgreSQL. Liquibase manages the schema (no Hibernate DDL auto). Git Flow: feature/* branch, PR with description, merge to develop. ADR #1 and ADR #2 in docs/adr/. docker-compose starts the database locally. LeetCode: ~7 Easy total, daily habit forming.

## Month 2 — August: working API + security

Goal: a REST API with JWT and the BigDecimal calculator, reachable via Swagger UI; optimistic locking implemented and documented.

| Week | Theme | Key topics | Practical tasks |
| --- | --- | --- | --- |
| W5 01–07.08 | Spring Boot + REST | IoC, DI, bean lifecycle; 3-layer arch; HTTP verbs/statuses; DTO records + manual mapper (MapStruct deferred — one new tool at a time); Pageable + response envelope decided at controller birth; ProblemDetail error model | #28 GET /v1/fleet first (read-only) → #13 Swagger → #25 error handling → #7 registration; 3× LeetCode |
| W6 08–14.08 | Reservation API + BigDecimal (TDD) | RentalCostCalculator test-first; overlap predicate + exclusion constraint; @Transactional basics — why check-then-insert fails under READ_COMMITTED | #14 (TDD) → #9 + #22 (same overlap query); slice-test the overlap predicate now, not in September; ADR #2 final; 3× LeetCode (Easy→Medium) |
| W7 15–21.08 | Hibernate + concurrency | Optimistic locking on updates; state machine (test-first); @Scheduled jobs + their own transactions; N+1 fix; SQL aggregations | #10 → #11 → #24 + #27 → #12; ADR #3; 3× LeetCode |
| W8 22–31.08 | Spring Security + JWT | Filter chain; JWT generate/verify; roles CLIENT/ADMIN; @PreAuthorize + ownership checks; CORS for the React origin | #8 → #26 login → #20, #21, #23; secure existing endpoints; JOB TRACK: draft CV + LinkedIn; 3× LeetCode |

Milestone 2 — end of August API responds in Swagger UI; JWT login → token → protected endpoint works. RentalCostCalculator (BigDecimal) works and is tested test-first. Double-booking blocked at the DB level (exclusion constraint) and proven by a concurrent test; N+1 diagnosed and fixed (CHANGELOG). State machine works with transition validation. LeetCode: ~20 total. CV draft + LinkedIn skeleton exist.

## Month 3 — September: production quality + portfolio + job search

Goal: the app live on a public URL, min. 20 tests, a recruiter-ready README, and applications going out.

| Week | Theme | Key topics | Practical tasks |
| --- | --- | --- | --- |
| W9 01–07.09 | Testing: JUnit 5 + Mockito | Given-When-Then; unit tests; BigDecimal edge cases; integration (TestContainers); Clean Code pass | #15, #16; min. 20 tests; JOB: finalize CV, shortlist postings; LeetCode 30 min/day |
| W10 08–14.09 | Docker + CI/CD + Deploy | Multi-stage Dockerfile; GitHub Actions; Railway/Render public URL; Actuator + logback JSON | #17, #18, #19; green CI badge; JOB: send first 5 apps; LeetCode 30 min/day |
| W11 15–21.09 | BUFFER + refactor + README | Catch up on slips; full AI code review; SQL analytics; README + CHANGELOG; (stretch) Redis | Protect this slack week; README with Mermaid + Swagger link + CI badge; LeetCode 30 min/day |
| W12 22–30.09 | Portfolio + mock interviews | 2× mock; Scrum terminology; behavioral/STAR; 2-min pitch; English bank | Record demo; send 10–15 apps; polish locking story; LeetCode 30 min/day |

Milestone 3 — end of September Public URL: a recruiter clicks and sees Swagger UI. GitHub Actions: green badge in README; Actuator /health works on the public URL, logs in JSON. Min. 20 tests: unit + integration (incl. the reservation-conflict test). README: Mermaid diagram, business-language stack rationale, Swagger link, CI badge, run instructions. 2 mock interviews done; 2-minute pitch fluent; 10–15 applications sent.

# 7. Scope: Core vs Bonus

The single most important rule of this plan: depth on Core beats breadth on Bonus. A junior who can explain HashMap, equals/hashCode, transactions, DI, and one real concurrency story convincingly will out-interview one who name-drops Kafka and Kubernetes but stumbles on fundamentals.

- CORE (must be interview-solid): Core Java, OOP, SOLID, collections, exceptions, JPA/Hibernate, Liquibase, PostgreSQL + SQL + isolation levels, Spring Boot/DI, REST, DTO/MapStruct, validation, error handling, logging, Spring Security + JWT, JUnit/Mockito/TestContainers, Docker + docker-compose, GitHub Actions CI/CD, public deploy, Actuator, Java 21 records/text blocks, Clean Code, Agile/Scrum terminology.

- BONUS (exposure only): Redis, Resilience4j, Kafka, Kubernetes, OAuth2 social login, AWS S3, Micrometer/Prometheus, deep concurrency, sealed classes/pattern matching, microservices patterns, the second project.

If you fall behind, cut Bonus first — never Core, never the buffer, never tests.

# 8. Weekly rhythm (~6 h/day, with a real day off)

| Block | Mon–Wed | Thu–Fri | Saturday | Sunday |
| --- | --- | --- | --- | --- |
| Theory (20%) | New topic (AI analogy) | Review + notes | — | Day off / light review |
| Practice (80%) | Coding the project | Coding the project | Longer session | Weekly review + plan |
| LeetCode | Ramps from W2 | 1 problem | 1 problem | — |
| Code review (AI) | After each feature | AI code review | — | — |

Sustainability 6 h/day for 90 days only works with recovery. Keep one genuine day off (Sunday here). This sits alongside a Push/Pull gym split and the start of your 3rd year in October — protect sleep and rest, or the buffer week becomes a burnout week. AI is a mentor, not a contractor: ask for checklists, analogies and ruthless code review, then implement the fixes yourself. Cross-check AI claims against the docs — it can be confidently wrong.

# 9. Issue #6 checklist — findings from the 03.07.2026 code review

Findings from reviewing the actual repository after Issues #1–#5 were merged. Every item is cheaper to fix now than after the controllers exist. Schema changes go into a NEW migration (006+) — never edit an applied changeset, or Liquibase checksum validation fails on every existing database.

## A. Configuration — do these first

A1. LIVE BUG — the dev seed will run in production and in tests. 005 has context="dev", but no runtime context filter is set anywhere, and Liquibase runs ALL changesets (context or not) when none is specified. Fix: spring.liquibase.contexts: dev in application.yaml, with test/prod profiles overriding it later.

A2. Set spring.jpa.open-in-view: false now, before the first controller exists — it is free today; flipping it in August turns unnoticed lazy-loading mistakes into LazyInitializationException archaeology.

A3. Remove the runningAs: admin precondition from db.changelog-master.yaml — it breaks under TestContainers (user "test") in W9 and under any managed Postgres at deploy time.

## B. Domain layer — the actual SOLID refactor (#6)

B1. FleetService.mapToDto duplicates BikeInstanceMapper — the mapper is a @Component that nobody injects. Delete the private copy, inject the mapper. Two copies of one mapping is the SRP violation #6 exists to fix.

B2. Replace findAll().stream().filter(status == ACTIVE) with a repository query findByStatus(BikeStatus.ACTIVE). SQL filters, streams transform: in-memory filtering fetches the whole table, cannot use an index, and can never paginate. Keep the stream for the DTO mapping.

B3. Remove cascade = CascadeType.ALL + orphanRemoval from User.reservations and BikeInstance.reservations, and rethink BikeModel → bikeInstances: today, deleting a user silently deletes their rental/financial history. Reservations must outlive their owner; #23’s "delete user" becomes a soft-delete via UserStatus.

B4. User.reservations is missing its private modifier (currently package-private).

B5. Convert DTOs to records, and keep typed enums in DTOs instead of String role/status — "String for API flexibility" means "accepts garbage"; enums give free validation and a correct Swagger schema. Never Lombok @Data/@EqualsAndHashCode on entities (proxy-unsafe, collection-toxic).

## C. Schema — new migration 006

C1. Index reservations(bike_instance_id, start_date, end_date) and reservations(user_id) — Postgres does NOT index FK columns automatically; the overlap query would seq-scan.

C2. Add CHECK (end_date >= start_date) on reservations.

C3. The btree_gist extension + exclusion constraint (ADR-001) ship later, WITH Issue #9, in their own changeset — the safety net arrives together with the feature it protects.

## D. Small — fix when touching the file anyway

D1. Seed password_hash values are placeholders (hashed_pw_1) — add a dev-context changeset with real BCrypt strings before #26, or seed users can never log in.

D2. createdAt as LocalDateTime / TIMESTAMP WITHOUT TIME ZONE is server-timezone-dependent — prefer Instant + timestamptz; inject a Clock instead of calling now() inside @PrePersist so time becomes testable.

D3. You are ~1.5 weeks ahead of plan (#5 closed in W1). Pull the schedule forward — do not spend the surplus on Bonus scope; bank it for the W11 buffer.